PROJECT REVIEW 1

Initial Design, Planning and Feasibility Review

| Item | Details |
| --- | --- |
| Course Code / Title | Compiler Design – BCSE307L |
| Project ID / Title | A24 – BURS-Based Retargetable Instruction Selection |
| Team Number | 8 |
| Review Date | 19/08/2026 |
| Faculty / Evaluator | Dr. Shalini L |
| Team Members | Vineet Kumar Mishra; Mayank Verma; Utsav Keshrwani; Ahmed Azim |

Consolidated Review 1 Document

# Contents

1. Abstract

2. Problem Statement and Motivation

3. Objectives, Scope and Limitations

4. Background / Literature / Tool Survey

5. Requirements and Feasibility

6. Proposed Methodology

7. Architecture and Data Flow

8. Module Description

9. Team Responsibility Matrix

10. Timeline and Review-Wise Deliverables

11. Initial Progress

12. Testing Strategy

13. Expected Results and Publication / Extension Potential

14. References

Appendix A – Contribution Log / Evidence Checklist

# 1. Abstract

Instruction selection is a compiler back-end activity that maps an intermediate representation (IR) to instructions supported by a target processor. This project proposes and implements a compact, educational BURS-style (Bottom-Up Rewrite System) instruction selector that operates on expression-tree IR and can retarget the same tree and matching engine to two simplified instruction sets (ISAs). The proposed system separates machine-independent processing from target-specific rule definitions and emitters. The BURS engine processes the expression tree bottom-up, labels nodes with relevant state costs, evaluates matching rules, and retains the minimum-cost alternatives. After the best root cover is selected, the system backtracks through the selected rules and emits target-specific instructions.

The Review 1 scope covers the problem definition, compiler and BURS background, requirements, architecture, methodology, module boundaries, target rule model, testing strategy and initial prototype plan. The intended demonstration uses expressions such as a + b * c, (a + b) * c, a + b + c and a * (b + c), with constants and variables included as basic operands. The expected outcome is a reproducible educational instruction selector that generates valid instruction sequences for two target ISAs from the same expression tree. The project does not attempt full industrial code generation, register allocation or a complete production ISA.

Note: The abstract is intentionally aligned with the Review 1 scope and the project presentation; implementation claims beyond the stated Review 1 position are not assumed.

# 2. Problem Statement and Motivation

## 2.1 Problem Statement

Design and implement a BURS-style tree-pattern instruction selector that accepts an expression tree and emits target instructions for two simplified ISAs.

## 2.2 Motivation

Instruction selection must translate compiler IR into target-machine instructions. Different processors expose different instruction patterns, addressing modes and costs, making hand-written target-specific selection logic difficult to maintain. A systematic tree-pattern approach can represent the relationship between IR subtrees and machine instructions explicitly and can compare alternative implementations using rule costs.

## 2.3 Beneficiaries / Practical Relevance

Compiler-design learners who need a concrete implementation of instruction selection.

Students studying tree matching, dynamic programming and retargetable code generation.

Developers of the project who can reuse the common IR/BURS framework when adding a second target rule set.

Evaluators who need a compact, reproducible demonstration of cost-aware instruction selection.

# 3. Objectives, Scope and Limitations

## 3.1 Objectives

Build an expression-tree representation for the selected IR inputs.

Define target-specific tree patterns, instruction templates and rule costs.

Implement bottom-up labeling / dynamic-programming-style cost computation.

Select a minimum-cost cover for the expression tree.

Backtrack the selected rules and emit target instructions.

Support two simplified target ISAs while keeping the common IR and BURS engine target-independent.

Prepare representative test cases and reproducible evidence for matching, costs and generated instructions.

## 3.2 Scope

Expression-tree IR.

Node types: CONST, VAR, ADD, SUB, MUL and LOAD.

Bottom-up tree matching.

Rule costs and DP-style labeling.

Two target ISAs.

Instruction emission.

Console-based test harness and representative test inputs.

## 3.3 Limitations / Assumptions

The project is an educational implementation using simplified ISAs.

The initial IR is limited to expression trees.

Full register allocation is outside the project scope.

Correctness is demonstrated through defined test cases rather than a complete industrial compiler validation suite.

The target rule sets are intentionally compact so that the BURS mechanism remains demonstrable and understandable.

# 4. Background / Literature / Tool Survey

## 4.1 Relevant Compiler Concepts

| Concept | Role in the project |
| --- | --- |
| Intermediate Representation (IR) | Provides a machine-independent representation of the expression before target instruction generation. |
| Expression Tree | Represents operators as internal nodes and operands/constants as leaves. |
| Instruction Selection | Maps IR structure to target-machine instructions. |
| Tree Pattern Matching | Matches instruction-compatible subtree shapes against the IR tree. |
| BURS | Processes the tree bottom-up and selects a minimum-cost cover. |
| Dynamic Programming | Stores best state costs at nodes so parent decisions can reuse child results. |
| Retargeting | Reuses the common engine while replacing target-specific rules and emitters. |

## 4.2 Comparison of Approaches

| Approach | Strength | Limitation | Why BURS? |
| --- | --- | --- | --- |
| Tree-pattern matching | Direct IR-shape mapping | Requires cost handling | Adds structured selection with cost comparison. |
| Greedy selection | Simple and fast | Can miss a global optimum | BURS evaluates alternatives using accumulated costs. |
| Table-driven selection | Fast after generation | Construction complexity | The project keeps rules explicit and systematic. |
| Ad-hoc target code | Easy for one target | Poor retargetability | Target dependence is isolated in rule/emit layers. |

## 4.3 Identified Gap

The project targets a compact demonstrable implementation that uses one BURS framework to retarget the same IR to two instruction sets. The gap is therefore educational and engineering-oriented: demonstrate the separation between common tree/BURS logic and target-specific rule/emit logic in a small, reproducible system.

## 4.4 Tool Survey

| Tool / Technology | Planned Use |
| --- | --- |
| Java / C++ | Implementation of IR, rule table, matcher, emitter and test harness. |
| Git | Version control, collaboration and evidence of incremental work. |
| VS Code / IntelliJ / Eclipse | Development and debugging environment. |
| Mermaid / draw.io | Architecture and data-flow diagrams. |
| Console test harness | Run sample expressions and compare expected/actual output. |

# 5. Requirements and Feasibility

## 5.1 Software Requirements

Java or C++ implementation environment.

Git repository for version control.

VS Code, IntelliJ or Eclipse as the development environment.

Mermaid or draw.io for diagrams.

Console-based test harness.

## 5.2 Hardware Requirements

Standard laptop / desktop.

Modern CPU; no specialized accelerator required.

At least 4 GB RAM recommended.

## 5.3 Grammar / Rule Requirements

Node types: CONST, VAR, ADD, SUB, MUL, LOAD.

Rules represented as pattern, state, child states, instruction template and cost.

Target descriptions kept separate from the common matching engine.

Two simplified target rule sets with corresponding emitters.

## 5.4 Test Inputs

| Category | Examples |
| --- | --- |
| Operator precedence / tree shape | a + b * c |
| Nested addition/multiplication | (a + b) * c |
| Associative-looking expression | a + b + c |
| Nested operand expression | a * (b + c) |
| Leaf cases | constants and variables |

## 5.5 Feasibility

The project is technically feasible within the stated scope because it uses a small expression grammar, simplified target ISAs and a console-based execution model. The core computation is local to tree nodes and can be implemented with bottom-up traversal plus stored state costs. The principal risks are rule complexity, incorrect covers, target coupling and integration; these are mitigated through a small grammar, exhaustive small-tree tests, separated target layers and shared interfaces.

# 6. Proposed Methodology

The proposed workflow is:

Parse or construct the input expression tree.

Represent the expression as machine-independent IR nodes.

Traverse the tree bottom-up in postorder.

For each node, evaluate target rules whose patterns match the node and its child states.

Compute candidate costs as rule cost plus relevant child costs.

Keep the minimum-cost state/candidate for each applicable state.

Backtrack from the root to recover the selected rule cover.

Emit target-specific instructions using the selected rule templates.

Repeat the same IR/BURS process with the second target rule set and emitter.

Compare correctness and cost-related evidence across outputs.

## 6.1 Core Pseudocode

for each node in postorder: initialize state costs for each matching rule: candidate = rule.cost + child.costs keep minimum candidate backtrack from root emit instructions in selected order

## 6.2 Sample Transformation

IR expression: a + b * c ADD / \ a MUL / \ b c Bottom-up: leaves -> MUL subtree -> ADD root Selection: choose a minimum-cost compatible cover Emission: Target A and Target B use different rule sets/emitters

# 7. Architecture and Data Flow

Figure 1. Proposed system architecture. The expression tree and BURS matching logic form the common, machine-independent layer; target-specific rules and emitters produce the two target outputs.

## 7.1 Architecture Layers

| Layer | Components | Responsibility |
| --- | --- | --- |
| Machine-independent | Expression tree + BURS engine | Build/represent the input tree and perform common bottom-up matching and cost evaluation. |
| Target description | Target-A / Target-B rules + emitters | Define target-specific patterns, states, costs and instruction templates. |
| Output | ISA-A code / ISA-B code | Emit and expose generated instruction sequences for validation. |

# 8. Module Description

| Module | Purpose | Input | Output | Algorithm / Logic | Owner |
| --- | --- | --- | --- | --- | --- |
| IR Module | Build expression tree | Expression input | Node-based IR tree | Recursive construction of Node(type, children, value) | Team / IR owner |
| Rule Table | Store target rules | Patterns, states, templates, costs | Queryable rule set | Pattern/state records | Mayank / target requirements |
| Matcher / BURS | Compute best states/costs | IR tree + rules | Best state/cost per node | Postorder DP-style evaluation | Utsav |
| Emitter | Generate target instructions | Selected rule cover | Instruction sequence | Backtrack and emit selected templates | Ahmed / implementation |
| Test Harness | Validate behavior | Test expressions + expected outputs | Pass/fail + evidence | Positive, negative, boundary and comparative tests | Ahmed / team |

Note: The ownership labels follow the Review 1 responsibility split; implementation ownership may be refined during integration.

# 9. Team Responsibility Matrix

| Member | Role | Contribution | Expected Evidence / Dependency |
| --- | --- | --- | --- |
| Vineet Kumar Mishra | Project Lead / Problem Analyst | Problem definition, scope, objectives, requirements coordination | Problem statement, scope/objectives, coordinated requirements; depends on team inputs. |
| Mayank Verma | Background / Requirements Analyst | Compiler research, BURS survey, target ISA/rule requirements | Background survey, comparison, requirements and rule/ISA notes; feeds methodology and target design. |
| Utsav Keshrwani | System Designer / Core Algorithm Owner | BURS algorithm, architecture, tree matching, cost model | Architecture, algorithm and matching/cost model; depends on requirements. |
| Ahmed Azim | Implementation, Testing & Planning Coordinator | Repository, implementation integration, test plan, timeline, prototype | Repository, integration evidence, test cases, prototype and progress tracking. |

## 9.1 Integration Rule

Common IR + common BURS engine → target-specific rules / emitters → two instruction outputs

# 10. Timeline and Review-Wise Deliverables

| Week | Planned Work | Milestone / Expected Evidence |
| --- | --- | --- |
| Week 1 | Problem definition + literature survey | Review 1 |
| Week 2 | IR/tree representation + rule format | Prototype |
| Week 3 | BURS labeling + cost computation | Core algorithm |
| Week 4 | Target A + B emitters | Retargeting demo |
| Week 5 | Testing, debugging, integration | Review 2 |
| Week 6 | Optimization, documentation, viva preparation | Review 3 / Final |

## 10.1 Review-Wise Evidence

Review 1: problem, literature/background, requirements, architecture, responsibilities and initial prototype direction.

Review 2: integrated implementation, target rule sets, test evidence and retargeting demonstration.

Review 3 / Final: optimized and documented implementation, complete testing, reproducible outputs and viva-ready material.

# 11. Initial Progress

## 11.1 Current Review-1 Position

At Review 1, the architecture and team responsibilities are defined. The implementation direction proceeds from the common expression-tree/BURS core toward two target-specific rule sets.

## 11.2 Proposed Repository Structure

burs-instruction-selector/ ├── src/ │ ├── ir/ │ ├── burs/ │ ├── targets/ │ │ ├── targetA/ │ │ └── targetB/ │ └── main/ ├── tests/ ├── docs/ ├── README.md └── results/

## 11.3 Initial Prototype Flow

Input: a + b * c

Build expression tree

Label nodes bottom-up

Compute rule costs

Select root cover

Emit Target A code

Repeat using Target B rules

Compare the two valid instruction sequences

## 11.4 Evidence to Prepare

Git repository and initial commits.

Sample rule-table files.

Tree-printing output.

BURS cost table.

Generated instruction sequences.

Screenshot of a successful run.

Test-case results.

# 12. Testing Strategy

Testing will focus on correctness of tree construction, rule matching, cost selection, backtracking and target-specific emission. The strategy should include positive, negative, boundary and comparative cases.

| Test Type | Example / Intent | Expected Evidence |
| --- | --- | --- |
| Positive | a + b * c; valid operators and operands | Valid tree, selected cover and emitted code. |
| Positive | (a + b) * c | Correct nesting and valid target output. |
| Boundary | Single variable / constant | Leaf-state handling without unnecessary rules. |
| Boundary | Deeply nested expression | Bottom-up traversal remains correct. |
| Negative | Unsupported node / malformed input | Clear rejection or controlled error. |
| Rule | Multiple matching alternatives | Minimum-cost candidate is retained. |
| Retargeting | Same IR under Target A and Target B | Different valid instruction sequences from the same tree. |
| Regression | Previously validated expressions | No change in expected outputs after rule updates. |

## 12.1 Test Oracles

Tree structure should match the input expression's operator/operand structure.

Selected rule costs should equal the sum of selected rule and child costs used by the DP calculation.

Generated instruction sequences should correspond to the selected cover.

The same IR should remain reusable when switching target rule sets.

Expected outputs should be stored with test cases for reproducibility.

# 13. Expected Results and Publication / Extension Potential

## 13.1 Expected Technical Results

A working educational BURS-style instruction selector for expression trees.

Correct bottom-up labeling and minimum-cost cover selection.

Target-specific instruction emission for two simplified ISAs.

Separation of machine-independent BURS logic from target descriptions.

Reproducible test cases and evidence of retargeting.

Clear module ownership and integration interfaces.

## 13.2 Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Rule complexity | Start with a small grammar and extend incrementally; validate rules independently. |
| Incorrect covers | Use exhaustive small-tree tests and compare against expected semantics. |
| Target coupling | Keep target rules and emitters separate from the common BURS engine. |
| Integration | Use shared interfaces for IR, rules and selected matches; integrate through version control. |

## 13.3 Extension Potential

The architecture can be extended by adding more target rule sets, richer expression operators, additional instruction patterns, more detailed cost models and broader test suites. Future work can also investigate integration with larger compiler pipelines and more realistic target-machine constraints, while keeping the current project scope focused on the educational BURS mechanism.

## 13.4 Publication / Demonstration Potential

The strongest demonstrable contribution is a compact, reproducible case study showing how one tree-matching engine can generate target-specific code for two ISAs. Any publication claim should be based on the final implemented results and evaluation rather than the Review 1 plan alone.

# 14. References

A. V. Aho, M. S. Lam, R. Sethi, and D. Ullman, Compilers: Principles, Techniques, and Tools, 2nd ed.

A. V. Aho, M. Ganapathi, and S. W. K. Tjiang, “Code Generation Using Tree Matching and Dynamic Programming.”

E. R. Gagnon and related compiler instruction-selection literature on tree pattern matching and retargetable code generation.

Fraser, Hanson & Proebsting, literature on engineering retargetable code generators and BURG-style systems.

Course notes / lecture material on compiler back end, instruction selection and intermediate representations.

Official documentation for the selected implementation language, build tools and version-control workflow.

Note: Before final submission, replace general references with the exact editions, URLs/DOIs and sources actually consulted by the team, as required by the project brief.

# Appendix A – Contribution Log / Evidence Checklist

| Evidence Item | Owner | Review-1 Status / Action |
| --- | --- | --- |
| Problem statement and scope | Vineet | Defined in Review 1 document / verify against final submission. |
| Compiler/BURS background survey | Mayank | Prepared; attach exact sources consulted if available. |
| Target ISA/rule requirements | Mayank | Defined at requirement level; finalize rule files during implementation. |
| Architecture and core algorithm | Utsav | Architecture defined; implementation proceeds after Review 1. |
| Repository / prototype / testing | Ahmed | Prepare repository, screenshots and initial test evidence. |
| Meeting record / task-board snapshot | Team | Attach latest team evidence before submission. |
| Register numbers | Team | Insert all four register numbers on cover page. |

# Appendix B – Review-1 Submission Checklist

☐ Cover page contains course, project ID/title, team number, member names/register numbers, review date and faculty name.

☐ Abstract is within the required 150–250 word range.

☐ Problem statement explains what is solved, why it matters and who benefits.

☐ Objectives, scope, limitations and assumptions are stated.

☐ Background/literature section includes relevant concepts, prior approaches, comparison and identified gap.

☐ Requirements and feasibility include software, hardware, tools, grammar, constraints and risks.

☐ Methodology describes the step-by-step technical approach.

☐ Architecture/data flow diagram is included.

☐ Module descriptions identify purpose, input, output, algorithm and owner.

☐ Team responsibility matrix is included.

☐ Timeline includes Review 1, Review 2 and Review 3 / Final deliverables.

☐ Initial progress includes repository/prototype evidence as available.

☐ Testing strategy includes positive, negative, boundary and performance considerations; performance tests should be added if required by the final implementation.

☐ Expected results and extension potential are stated.

☐ References are finalized with exact sources actually used.

☐ Appendix contains contribution/evidence records.